## Slide 1: TRADITIONAL AGILE METHODOLOGY AND LATEST AGILE METHODOLOGY
PRESENTED BY: VAISHNAVI R

## Slide 2: TRADITIONAL METHODOLOGY
OBJECTIVE:
Provide a structured and sequential approach to project management or development.
Provides detailed planning, documentation, and predictable workflows.
Examples: Waterfall Model, V-Model, Spiral Model.

## Slide 3: TRADITIONAL METHODOLOGY
PROCESS:
Requirement Gathering
Design
Implementation .
Testing
Deployment & Maintenance
Process:

## Slide 4: TRADITIONAL METHODOLOGY
Advantages:
Clear structure and milestones.
Well-documented process.
Easier cost and timeline estimation.
Disadvantages:
Inflexible to changing requirements.
Late discovery of issues (only during testing phase).
Limited customer involvement after initial stages.

## Slide 5: Latest Agile methodology:
OBJECTIVE:
Adapt to changes quickly and deliver value faster.
Encourage collaboration, flexibility, and customer involvement.
Examples: Agile, Scrum, Kanban, DevOps.

## Slide 6: Latest methodology
Iterative development
Continuous feedback
Customer collaboration
Process
Cross functional teams

## Slide 7: Latest methodology
advantanges
Quick adaptation to change.
Early detection of issues.
Continuous delivery of value.
Higher customer satisfaction.
challenges
Requires cultural change.
Can be hard to scale for very large projects (but methods like SAFe help).